Test Plan for vwo.com Website

Prepared by: Sunder Kumar
Date: May 3, 2025

Table of Contents

- Objective

- Scope

- Inclusions

- Exclusions

- Test Environments

- Defect Reporting Process

- Test Strategy

- Test Schedule

- Deliverables

- Entry & Exit Criteria

- Testing Tools

- Risks and Mitigations

- Approvals

- Test Data Management

1. Objective

The objective of this test plan is to ensure that the vwo.com website operates as expected for its users. The focus is on validating the platform's core functionalities, usability, security, performance, and compatibility across different environments. The goal is to provide a seamless and optimal user experience for individuals using the site for A/B testing and website optimization.

2. Scope

This test plan covers the following areas of the vwo.com website:

- Functional Testing: Verify core features such as user login, registration, campaign creation, and test result generation.

- Usability Testing: Ensure that the site is intuitive and easy to navigate for both new and returning users.

- Performance Testing: Test the site's performance under load, with the goal of identifying potential bottlenecks or latency issues.

- Security Testing: Check the site for common vulnerabilities such as SQL injection, cross-site scripting (XSS), and secure handling of sensitive data.

- Cross-browser & Device Compatibility: Ensure that the site functions correctly across various browsers (e.g., Chrome, Firefox, Safari) and devices (e.g., desktop, tablet, mobile).

- Accessibility Testing: Ensure the site complies with accessibility standards (WCAG 2.1) to cater to users with disabilities.

3. Inclusions

- User Authentication: Login, password recovery, session management.

- Dashboard Functionality: User account management, campaign overview, test result visualizations.

- A/B Test Creation: Setting up tests, defining variants, assigning audiences.

- Campaign Reporting: Generating insights, interpreting test results, and displaying analytics.

- Cross-Platform Testing: Verifying compatibility across different browsers and devices.

- Performance & Load Testing: Testing how the system behaves under heavy traffic (up to 1000 concurrent users).

- Security Validations: Testing user authentication mechanisms, secure data transmission, and secure data storage.

- Accessibility: Ensuring the website meets WCAG 2.1 standards for accessibility.

4. Exclusions

- Backend/API Testing: Testing of backend services and APIs that are not part of the user-facing website.

- Third-party Integrations: Testing of third-party integrations like payment gateways, which may be handled in other specialized tests.

- Non-Critical Pages: Pages or features unrelated to core functionality (e.g., marketing landing pages).

5. Test Environments

Testing will be carried out across multiple environments to simulate real-world conditions:

- Operating Systems:

  - Windows 10

  - macOS Big Sur and Monterey

  - Linux (Ubuntu 22.04)

- Browsers:

  - Google Chrome (latest and previous versions)

  - Mozilla Firefox (latest and previous versions)

  - Microsoft Edge

  - Safari (latest and previous versions)

- Devices:

  - Desktop (Windows, macOS)

  - Tablets (iPad, Samsung Galaxy Tab)

  - Mobile (iPhone, Android)

- Network Configurations:

  - Wi-Fi, 4G, 3G (testing for mobile responsiveness and performance in varying conditions)

- Tools:

  - BrowserStack: For cross-browser testing.

  - Postman: For API testing where applicable.

  - JMeter: For performance testing.

  - Lighthouse/Axe: For accessibility validation.

6. Defect Reporting Process

Defects will be reported through the JIRA bug-tracking system, following these guidelines:

- Severity Levels:

  - Critical: Site is non-functional, data loss, or severe security flaws.

  - High: Major functionality is broken or critical performance issues.

  - Medium: Minor UI/UX issues, moderate performance concerns.

  - Low: Trivial cosmetic issues, minor inconsistencies.

- Defect Details:

  - Description of the issue.

  - Steps to Reproduce the issue.

  - Expected vs Actual Behavior.

  - Environment Details (browser, OS, device).

  - Screenshots or logs as needed.

- Resolution Process:

  - Severity and priority assessment.

  - Assignment to relevant team members for fixes.

  - Follow-up for validation and closure of issues.

7. Test Strategy

Testing will be performed using a combination of the following methodologies:

1. Functional Testing

- Purpose: Verify that all key features of the site work as intended (login, campaign creation, reporting).

- Scope: Test user workflows, form submissions, report generation, and overall user interface.

2. Usability Testing

- Purpose: Ensure that the site is user-friendly and provides a smooth experience.

- Scope: Focus on navigation, ease of use, and intuitive design.

3. Performance Testing

- Purpose: Ensure the website can handle a high load of users without performance degradation.

- Tools: JMeter to simulate 1000 concurrent users.

- Scope: Measure response times, server performance, and scalability.

4. Security Testing

- Purpose: Validate that the website is secure from common vulnerabilities.

- Scope: Test for XSS, CSRF, SQL injection, and session management flaws.

5. Cross-Browser & Device Compatibility Testing

- Purpose: Verify that the website is responsive and works across different browsers and devices.

- Tools: BrowserStack for cross-browser/device testing.

6. Accessibility Testing

- Purpose: Ensure that the website is accessible to users with disabilities.

- Scope: Check for compliance with WCAG 2.1 accessibility standards.

- Tools: Lighthouse, Axe, and manual inspection.

8. Test Schedule

| Phase | Task | Duration | Start Date | End Date |
| --- | --- | --- | --- | --- |
| Test Planning | Requirement gathering, strategy design | 3 days | May 3, 2025 | May 5, 2025 |
| Test Case Design | Writing test cases | 4 days | May 6, 2025 | May 9, 2025 |
| Test Execution | Manual and automated testing | 10 days | May 10, 2025 | May 20, 2025 |
| Performance Testing | Load testing with JMeter | 3 days | May 21, 2025 | May 23, 2025 |
| Security Testing | Vulnerability assessment | 2 days | May 24, 2025 | May 25, 2025 |
| Accessibility Testing | WCAG 2.1 compliance check | 2 days | May 26, 2025 | May 27, 2025 |
| Test Reporting | Results reporting and defect triage | 3 days | May 28, 2025 | May 30, 2025 |

9. Deliverables

- Test Plan: Document outlining testing strategy and scope.

- Test Cases: Detailed test cases for each feature and workflow.

- Defect Reports: List of issues found with severity and resolution.

- Test Summary Report: High-level summary of testing outcomes and recommendations.

- Traceability Matrix: Mapping of requirements to corresponding test cases.

10. Entry & Exit Criteria

| Phase | Entry Criteria | Exit Criteria |
| --- | --- | --- |
| Test Execution | Test cases are reviewed, build is stable | All critical and high defects resolved |
| Test Closure | All planned test cases executed | All major defects resolved, final reports submitted |

11. Testing Tools

- JIRA: For defect tracking and test management.

- Selenium: Automated UI testing framework.

- JMeter: For performance testing and load simulation.

- Postman: For API testing.

- BrowserStack: For cross-browser/device testing.

- Axe/Lighthouse: For accessibility testing and analysis.

12. Risks and Mitigations

| Risk | Impact | Mitigation Plan |
| --- | --- | --- |
| Browser compatibility issues | High | Use BrowserStack for testing on multiple browsers and devices. |
| Limited resources for testing | Medium | Prioritize testing based on risk, ensure backup resources available. |
| Unexpected site downtime | High | Test in non-production environments and plan for fallback options. |
| Performance bottlenecks | High | Perform stress/load testing early to identify issues. |

13. Approvals

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Pramod Dutta | QA Lead | [Signature] | May 3, 2025 |
| Product Manager | Business Owner | [Signature] | [TBD] |
| Dev Lead | Engineering Lead | [Signature] | [TBD] |

14. Test Data Management

Test data will be managed through a combination of simulated data and pre-configured accounts. These will include:

- Test Users: Admin, regular users, and guest users.

- Campaign Data: Simulated A/B test configurations for different audiences.

- Performance Data: Simulated user traffic for load testing.